Artifact 02

AI Workload Decomposition & Architecture Notes

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

Principal consultants translate architecture into finance. This artifact is where a fuzzy 'AI assistant' becomes a set of measurable steps that finance can forecast and engineers can optimize. If you cannot reduce the workload to a request path with cost drivers, you cannot model it.

Purpose

Turn architecture into measurable cost-impacting steps.

When to use

Week 1–2 of the engagement, before pricing tables or cost modeling begin.

Inputs needed

Architecture diagram or component list from Artifact 1

One or more representative user journeys

Access to a solution architect for a 60–90 minute working session

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Request path

Definition: The end-to-end sequence of calls triggered by one user interaction, from entry point through model calls, retrieval, tool use, post-processing, and human handoff.

Why it matters: Every cost driver lives on the request path. If you cannot list the steps, you cannot allocate cost or optimize.

Workload taxonomy

Definition: The classification of requests by their cost/quality profile (e.g., 'short factual', 'long analytical', 'RAG-heavy', 'agentic multi-step').

Why it matters: Averaging across a mixed workload hides expensive tails. Classify first, then model per class.

Measurement signal

Definition: The concrete log field, metric, or billing line that lets you count how often a step happens in production.

Why it matters: A cost driver without a signal is speculation. Every driver in Artifact 4 must map back to a signal listed here.

How to use this artifact (step-by-step)

Run a whiteboarding session with the technical owner and one senior engineer. 90 minutes is enough for one journey.

Draw the happy path first. Then add branches for retries, escalations, and cache hits.

For each step, capture: name, trigger, service/model invoked, key cost driver, and the log or metric that will measure it.

Repeat per user journey. Two or three journeys typically cover 80% of production traffic.

Publish the workload taxonomy. Every downstream artifact refers to the request types you name here.

Worked example

Example: Journey: 'Advisor asks the assistant to draft a client email response.' Steps: (1) API entry, (2) intent classifier — small model, ~200 tokens in/50 out, (3) retrieval — 4 vector queries at top-k=8, (4) reranker on 32 candidates, (5) main model — 2,500 tokens in / 400 tokens out, (6) safety filter (moderation call), (7) HITL preview surface (no cost), (8) evaluation harness samples 5% of traffic for offline scoring. Signals: request_id in APM, prompt_tokens/completion_tokens in the inference proxy, top_k and retrieved_doc_count in RAG logs, eval_suite tag in the eval bus.

Common pitfalls (and how to avoid them)

Drawing only the happy path. Retries and reranker escalations often drive 20–40% of cost.

Confusing 'agent steps' with 'model calls'. One agent step can be many model calls with tool interleavings.

Skipping evaluation and guardrail calls — they are quietly the third or fourth largest line item.

Not identifying the correlation key (usually request_id) that lets you join across services.

Decision tree

If any step calls out to a vendor API you do not proxy → add a proxy or gateway before pilot to ensure you can measure and cap spend.

If any step is 'user-provided free text with no length cap' → assume worst-case tokens for forecast and add an output length cap as a lever.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Model 2–3 journeys covering the top 80% of traffic.

All overlays for reference

generic: Model 2–3 journeys covering the top 80% of traffic.

banking: Add explicit fair-lending, adverse-action, and record-retention steps for any customer-decision-adjacent workflow. Note where the decision-of-record is created.

retail: Add cart/checkout impact steps for revenue-adjacent journeys.

energy_oil_gas: Add an explicit 'safety-relevant?' branch that routes to human confirmation.

aerospace: Add configuration-management step naming the model version and prompt version that produced any output persisted to a controlled system.

public_sector: Add an audit-log persistence step (immutable) and mark every step touching PII with the applicable authority-to-operate boundary.

telecom: Add CPNI classification step at input; log purpose-of-use.

entertainment: Add rights-check step for any generative output that could substitute for licensed content.

Fillable form

Complete the fields below. When rendered from the FinOps AI Portfolio application, these values are populated automatically from the project record.

| High-level architecture (paste diagram description or bullets) |  |
| --- | --- |
| Entry points |  |
| Orchestration / agent steps |  |
| Model calls |  |
| Retrieval (RAG) steps |  |
| Tool calls / function calling |  |
| Post-processing (summarization, formatting, safety filters) |  |
| Human approvals / escalations |  |
| Logging / telemetry / eval triggers |  |

Request path (per journey)

| Step ID | Step name | Trigger | What gets called | Key cost drivers | Measurement signal |
| --- | --- | --- | --- | --- | --- |

Workload taxonomy

| Request type | Description | Avg prompt length | Avg output length | Quality gate |
| --- | --- | --- | --- | --- |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.