Artifact 05

Metering & Instrumentation Requirements

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

You cannot manage what you cannot measure. This artifact is your contract with platform engineering to produce the telemetry that makes every downstream artifact defensible.

Purpose

Ensure you can actually measure the cost drivers you modeled.

When to use

Week 2–3, before the pilot begins. Any driver without a measurement plan is a modeling risk.

Inputs needed

Driver map (Artifact 4)

Access to platform engineering for log-field decisions

Privacy office guidance on redaction

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Correlation key

Definition: A single ID (usually request_id) propagated across the frontend, orchestrator, retriever, model proxy, and eval bus.

Why it matters: Without a correlation key you cannot compute per-request cost, per-outcome cost, or attribute retries.

Sampling strategy

Definition: Which fields are logged for every request vs sampled at a fraction of traffic.

Why it matters: Token counts must be always-on. High-cost eval payloads can be sampled. Getting this wrong wastes storage or blinds you.

Redaction

Definition: Removing PII/PHI/PCI/CPNI before logs are persisted.

Why it matters: Logs that contain sensitive data are a compliance failure. Redaction must be designed before instrumentation begins.

How to use this artifact (step-by-step)

For each system component, list the data required, the exact log field names, granularity, and sample method.

Choose one correlation key. Document how it is propagated across services (header name, trace ID scheme).

State retention and redaction rules.

Publish a validation plan — compare telemetry to vendor usage dashboards and billing exports.

Worked example

Example: Correlation key: request_id (UUIDv4) set at the API edge, propagated via header X-Request-ID, included in every downstream log line. Redaction: OpenAI /chat/completions payloads redacted via a proxy that hashes user input tokens; token counts, model_id, and metadata are preserved. Retention: 90 days hot, 13 months cold. Validation: monthly reconcile inference-proxy token counts to vendor usage dashboard, acceptance ±3%.

Common pitfalls (and how to avoid them)

No correlation key → impossible to compute unit economics.

Full-payload logging without redaction → compliance failure.

Sampling token counts → blind spots exactly when volume spikes.

No reconciliation to vendor usage → forecast drift invisible until finance sees the invoice.

Decision tree

If any request contains regulated data → design redaction before instrumentation.

If vendor usage dashboards are available → build automated reconciliation from day one.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Cover inference proxy, orchestrator, retriever, vector DB, eval harness, HITL.

All overlays for reference

generic: Cover inference proxy, orchestrator, retriever, vector DB, eval harness, HITL.

banking: Add immutable audit log to a WORM store for any customer-decision-adjacent request.

retail: Add cart/session correlation to attribute revenue back to AI-touched sessions.

energy_oil_gas: Add safety-zone tagging so safety-relevant requests are separable in analysis.

aerospace: Add configuration-item ID (model version, prompt version) on every log line.

public_sector: Store audit logs in the ATO boundary; retention per records schedule.

telecom: Redact CPNI at ingest; log purpose-of-use.

entertainment: Log content-similarity scores where applicable to defend rights posture.

Fillable form

Complete the fields below. When rendered from the FinOps AI Portfolio application, these values are populated automatically from the project record.

| Correlation key and propagation rules |  |
| --- | --- |
| Retention window |  |
| Privacy redaction requirements |  |

Telemetry checklist by system

| System component | Data required | Log fields / metrics | Granularity | Sample method |
| --- | --- | --- | --- | --- |

Instrumentation validation plan

| Driver | Validation check | Acceptance criterion |
| --- | --- | --- |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.