Artifact 09

Scenario Planning & Sensitivity

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

One point estimate is a target for attack. Ranges let you defend the forecast and pre-negotiate cost guardrails. Principal Consultants ship a range, not a number.

Purpose

Translate uncertainty into decision options.

When to use

Week 5, immediately after the base forecast.

Inputs needed

Base forecast (Artifact 8)

Assumption confidence ratings (Artifact 3)

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Scenario

Definition: A named, internally consistent set of assumption values (downside/base/upside).

Why it matters: Communicates the shape of risk, not just its magnitude.

Tornado diagram

Definition: Ranked bar chart showing NPV/cost sensitivity to each variable holding others constant.

Why it matters: Focuses management attention on the 2–3 variables that actually matter.

Two-variable table

Definition: Grid showing cost as a function of two key drivers.

Why it matters: Useful for capacity planning and negotiation.

How to use this artifact (step-by-step)

Define scenarios by varying a coherent set of drivers together.

Run tornado analysis on 6–8 variables.

Produce three exec-ready outputs: monthly cost range, NPV range, top-3 cost risk statement.

Worked example

Example: Downside: -20% volume, +30% output tokens, cache hit falls to 25%. Base: as forecast. Upside: +40% volume, -10% output tokens (prompt work), cache hit rises to 65%. Tornado ranks output tokens, cache hit, and routing share as top-3 drivers.

Common pitfalls (and how to avoid them)

Varying only one lever at a time — misses coherent stress scenarios.

Producing dozens of scenarios that execs cannot process. Three is enough.

Not linking scenarios to Artifact 12 NPV outputs.

Decision tree

If downside NPV negative but base positive → require optimization commitments before scaling.

If tornado top variable is volume → engage business owner on adoption plan explicitly.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Three scenarios.

All overlays for reference

generic: Three scenarios.

banking: Add regulatory-tightening scenario (increased validation/HITL cost).

retail: Add peak-season stress.

energy_oil_gas: Add extended-outage stress.

aerospace: Add certification-delay scenario.

public_sector: Add continuing-resolution / budget-flat scenario.

telecom: Add spectrum-auction outcome scenario for adjacent workloads.

entertainment: Add rights-holder-refusal scenario.

Scenarios

| Scenario | Volume | Avg tokens | Routing mix | RAG top-k | Cache hit | Retry rate | Adoption |
| --- | --- | --- | --- | --- | --- | --- | --- |

Sensitivity tornado

| Variable | Low | Base | High | Expected impact on NPV/cost |
| --- | --- | --- | --- | --- |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.