Artifact 10

Optimization Options Catalog

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

Ideas are cheap; quantified options are the deliverable. Principal Consultants publish an options catalog with expected impact ranges and go/no-go criteria.

Purpose

Turn analysis into actionable options with quantified impacts.

When to use

Week 5–6.

Inputs needed

Cost driver map (Artifact 4)

Unit economics (Artifact 7)

Scenarios (Artifact 9)

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Lever type

Definition: Category of optimization (prompt efficiency, routing, caching, RAG tuning, guardrails, eval efficiency, HITL sampling, infra).

Why it matters: Categorization helps portfolio-level planning.

Impact triangle

Definition: Every lever has (a) cost impact, (b) quality impact, (c) performance/latency impact.

Why it matters: Silent quality regressions negate cost wins.

Proof plan

Definition: Small experiment to validate the option before scaling.

Why it matters: Ideas that look great in spreadsheets can flop in production.

How to use this artifact (step-by-step)

Populate the option register with expected impact ranges (based on published benchmarks + your data).

Attach a proof plan per option.

Prioritize by expected impact × confidence ÷ effort.

Track adopted options monthly.

Worked example

Example: OPT-002 Routing: send short factual to Claude Haiku. Effort M, Risk S. Expected cost impact -35%. Quality impact: pass rate falls from 94% to 92% (still above 90% gate). Proof plan: 2-week A/B on 20% of traffic. Go criterion: pass rate ≥ 90% AND cost/success down ≥ 25%.

Common pitfalls (and how to avoid them)

Options with impact ranges but no proof plan — leadership will pick the top of the range.

Ignoring quality/latency effects.

Stacking multiple options and taking credit for the sum. Effects rarely fully compound.

Decision tree

If quality gate margin is thin → prefer options that increase quality (better RAG, reranker) even if cost impact is smaller.

If HITL dominates cost → prioritize HITL-sampling and confidence-threshold options.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Levers span prompt, routing, caching, RAG, guardrails, eval, HITL, infra.

All overlays for reference

generic: Levers span prompt, routing, caching, RAG, guardrails, eval, HITL, infra.

banking: Add second-line-review sampling option; validation efficiency.

retail: Add peak-shift options (defer non-urgent to off-peak).

energy_oil_gas: Add edge-inference options.

aerospace: Add configuration-freeze options.

public_sector: Add ATO-scope reduction options (narrower boundary).

telecom: Add regional model consolidation options.

entertainment: Add rights-cached-response options.

Option register

| Option ID | Lever type | Description | Cost drivers affected | Effort (S/M/L) | Risk (S/M/L) | Metric to watch | Expected impact (cost) | Expected impact (quality/perf) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Proof plans

| Option ID | Pilot test design | Data needed | Duration | Go/No-go criteria |
| --- | --- | --- | --- | --- |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.