Artifact 13

Executive One-Pager (Business Case)

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

The single most-read document in the pack. Every sentence must earn its place.

Purpose

A concise decision document for leadership.

When to use

Week 6–7.

Inputs needed

Everything upstream.

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Recommendation-first

Definition: State the ask in the first sentence.

Why it matters: Executives skim; put the decision at the top.

Range communication

Definition: Always show base + range, not a single point.

Why it matters: Ranges survive challenge; points do not.

How to use this artifact (step-by-step)

State the ask (approve pilot / scale / optimization).

Two sentences on why now.

Three-line solution overview.

Cost outlook: base and range.

Benefits: incremental only.

ROI headline: NPV, payback, top-3 risks.

Next step: date, owner, success criteria.

Worked example

Example: Recommendation: approve $2.4M Year-1 scale funding for the wealth-management client servicing assistant. Why now: advisor headcount pressure, competitor deployments launched Q4 2025. Solution: RAG + HITL over internal knowledge base. Cost: $220k/month base ($165k–$310k range). Benefits: $8.2M incremental Year-1 (matched-cohort attribution). NPV $12.9M (range $6M–$18M). Payback 9 months. Top risks: adoption slower than plan; regulatory validation cycle time. Next step: kick off scale phase 2026-Q3 with quality gate at 92%.

Common pitfalls (and how to avoid them)

More than one page.

No numeric ranges.

No risks.

No next step / owner.

Decision tree

If unable to fit on one page → cut examples, keep decision-relevant numbers.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Same structure; adjust regulatory framing.

All overlays for reference

generic: Same structure; adjust regulatory framing.

banking: Same structure; adjust regulatory framing.

retail: Same structure; adjust regulatory framing.

energy_oil_gas: Same structure; adjust regulatory framing.

aerospace: Same structure; adjust regulatory framing.

public_sector: Same structure; adjust regulatory framing.

telecom: Same structure; adjust regulatory framing.

entertainment: Same structure; adjust regulatory framing.

Fillable form

Complete the fields below. When rendered from the FinOps AI Portfolio application, these values are populated automatically from the project record.

| Recommendation |  |
| --- | --- |
| Budget range |  |
| Timeline |  |
| Why now |  |
| Solution summary |  |
| Cost outlook |  |
| Expected benefits |  |
| ROI headline |  |
| Next step |  |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.