Artifact 15

Risk Register & Controls Checklist

FinOps AI Principal Consultant — Reference Manual Template

Role context — why the Principal AI Solutions Consultant owns this

The Principal Consultant is a de facto risk practitioner. Even in domains without an enforced framework, producing a risk register with cost impact makes the business case defensible.

Purpose

Prove the business case accounts for operational and governance risks that affect cost, quality, and compliance.

When to use

Week 6, alongside business case.

Inputs needed

Full architecture, forecast, governance context

Key concepts (glossary)

If you have never done AI FinOps before, read this section carefully. Each concept is used elsewhere in this artifact and across the pack.

Likelihood × impact

Definition: Standard risk scoring on 3- or 5-point scales.

Why it matters: Common language across risk domains.

Detection metric

Definition: A monitoring signal that indicates the risk is materializing.

Why it matters: Risks without detection metrics are stories, not risks.

Control effectiveness

Definition: Preventative vs detective vs corrective.

Why it matters: Preventative controls prevent cost; detective controls limit blast radius.

How to use this artifact (step-by-step)

Populate the register with at least: prompt bloat, quality drift, RAG recall drop, data governance gaps, eval scale, prompt injection, supply chain, dependency.

For each, specify likelihood, impact, cost impact yes/no, control, owner, detection metric, mitigation plan.

Verify the controls checklist against the OWASP LLM Top 10 and NIST AI RMF measure/manage functions.

Worked example

Example: R-001 Prompt bloat: L=M, I=H, cost impact yes, control=prompt-length caps + monthly review, owner=platform, detection=avg input tokens/request trending >20% MoM, mitigation=roll back prompt or add cache.

Common pitfalls (and how to avoid them)

Risks without owners.

Detection metrics that no dashboard actually shows.

Ignoring supply-chain risk (model deprecation, vendor outage).

Decision tree

If any risk × cost impact > 5% of monthly spend → escalate to the FinOps operating cadence (Artifact 17).

If regulated data touched → route to compliance for control-adequacy sign-off.

Domain overlays

This template is domain-generic. Add the following considerations depending on the domain you are operating in. For any regulated domain, the domain overlay must be socialized with compliance before publishing the artifact.

Selected: generic

Overlay: Baseline risks above.

All overlays for reference

generic: Baseline risks above.

banking: Map to SR 11-7 model-risk tiering; add third-party-risk residual risk; add fair-lending disparate impact monitoring.

retail: Add PCI-scope creep, marketing-attribution disputes.

energy_oil_gas: Add safety-critical isolation and OT boundary controls.

aerospace: Add export-control classification error and configuration-item drift.

public_sector: Add ATO-boundary drift and records-management non-compliance.

telecom: Add CPNI leakage.

entertainment: Add rights-holder claim and training-data provenance.

Fillable form

Complete the fields below. When rendered from the FinOps AI Portfolio application, these values are populated automatically from the project record.

| Controls checklist (freeform notes) |  |
| --- | --- |

Risk register

| Risk ID | Description | Category | Likelihood | Impact | Cost impact? | Control | Owner | Detection metric | Mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Notes

Use this space for open questions, follow-ups, and links to related artifacts.